ArxcessOne Member Registry

Project Documentation

Internship Project — Junior Software Developer Arxcess Software Limited    Cavendish University Uganda

Student Name: _________________Namiiro Suzan Lyn_______

Programme: _____________________Software Engineering___

Start Date: 18 August 2026

Duration: 3 Weeks

Table of Contents

1. Project Overview

2. Problem Statement

3. Project Objectives

4. Features and Scope

5. Technology Stack

6. System Architecture

7. Database Design

8. API Endpoints

9. Development Timeline

10. Internship Learning Outcomes

11. Deployment and Infrastructure

12. Business Value to Arxcess

13. Conclusion

1. Project Overview

Project Name: ArxcessOne Member Registry

Description: A lightweight, full-stack module designed to register, search, manage, and store member records. Built as a foundational, reusable component for the ArxcessOne platform, it provides a single standardized source of member data that can be integrated across all Arxcess financial and SACCO/MFI client platforms.

Purpose: Eliminate duplicate development work, standardize member data structures, and provide a production-ready foundation module that every ArxcessOne product can depend on.

2. Problem Statement

Arxcess Software Limited builds custom platforms for SACCOs, microfinance institutions, and financial service providers. Every client platform requires member and customer registration and management. Currently:

• Member management is rebuilt from scratch for every new client project — causing wasted development time and duplicated effort.

• No standardized schema or API exists, resulting in inconsistent data formats across systems.

• Loans, savings, and reporting modules each implement their own member handling — creating data silos and potential errors.

• No shared reusable foundation exists — slowing delivery, increasing maintenance, and risking inconsistent quality.

The ArxcessOne Member Registry solves this by building the member foundation once — to production standards — so it can be reused across all Arxcess client platforms.

3. Project Objectives

1. Build a clean, user-friendly interface for member registration and lookup.

2. Create a standardized REST API for member data operations.

3. Establish a consistent, reusable database schema for member records.

4. Implement search, filtering, and real-time statistics.

5. Containerize and deploy the module securely behind HTTPS.

6. Follow full production workflow: Git, Code Review, Tests, CI/CD, Live Deployment.

7. Deliver a module that integrates directly into the ArxcessOne platform ecosystem.

4. Features and Scope

Core Features

| Feature | Description |
| --- | --- |
| Add Member | Register new member with full name, National ID, phone number, join date, and status |
| View and Edit | Display member list and profile; update existing records |
| Search | Find members instantly by name or National ID |
| Filter | Filter member list by status — Active, Inactive, or All |
| Statistics | Real-time counts: Total Members, Active Members, Inactive Members |
| Delete | Remove or deactivate member records |

Scope Boundaries

• No authentication or authorization — foundation for future addition.

• No complex financial calculations.

• No file imports or exports.

• Focus: clean CRUD operations, search, statistics, architecture, and deployment.

5. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | React 19 + TypeScript | User interface, type-safe development |
| Styling | Tailwind CSS | Responsive design and styling |
| UI Components | Shadcn/ui | Consistent, production-ready interface components |
| Backend Framework | Java / Quarkus | High-performance REST API |
| Database | MySQL | Persistent relational data storage |
| Containerization | Docker | Consistent environments and deployment |
| Web Server / Proxy | Nginx | Reverse proxy, routing, TLS termination |
| Security | Let's Encrypt | Free automated HTTPS and TLS certificates |
| CI/CD | GitHub Actions | Automated testing, build, and deployment |
| Version Control | Git and GitHub | Source control, merge requests, code review |

6. System Architecture

Code block

[User Browser]

|

v

[HTTPS / Nginx Reverse Proxy]

|

+-- /        ->  [React 19 Frontend]

|

+-- /api/    ->  [Quarkus REST API]

|

v

[MySQL Database]

Data Flow:

1. User accesses the application over HTTPS at members.arxcessone.com.

2. Nginx routes frontend requests to the React application and API requests to the Quarkus backend.

3. Quarkus API validates requests and executes business logic.

4. Data is persisted to and retrieved from the MySQL database.

5. Frontend interface updates dynamically with responses from the API.

7. Database Design

Database Name: arxcessone_member_registry

Table Name: members

| Column Name | Data Type | Constraints | Description |
| --- | --- | --- | --- |
| id | BIGINT | Primary Key, Auto Increment | Unique member identifier |
| full_name | VARCHAR(100) | Not Null | Member full name |
| national_id | VARCHAR(50) | Unique, Not Null | National or issued identification number |
| phone | VARCHAR(20) | — | Contact telephone number |
| join_date | DATE | Not Null | Date member was registered |
| status | VARCHAR(20) | Not Null, Default 'ACTIVE' | Member status — Active or Inactive |
| created_at | TIMESTAMP | Default Current Timestamp | Record creation time |
| updated_at | TIMESTAMP | On Update Current Timestamp | Last modification time |

Schema SQL

Code block  sql

CREATE DATABASE arxcessone_member_registry;

USE arxcessone_member_registry;

CREATE TABLE IF NOT EXISTS members (

id BIGINT AUTO_INCREMENT PRIMARY KEY,

full_name VARCHAR(100) NOT NULL,

national_id VARCHAR(50) UNIQUE NOT NULL,

phone VARCHAR(20),

join_date DATE NOT NULL,

status VARCHAR(20) NOT NULL DEFAULT 'ACTIVE',

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP

);

8. API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/members | Register a new member |
| GET | /api/members | List all members; supports search and filter parameters |
| GET | /api/members/{id} | Retrieve a single member by identifier |
| PUT | /api/members/{id} | Update an existing member record |
| DELETE | /api/members/{id} | Delete a member record |
| GET | /api/members/stats | Return counts: Total, Active, and Inactive members |

9. Development Timeline

Total Duration: 3 Weeks — 18 August 2026 to 5 September 2026

Week 1 — User Interface and Foundation

• Set up Git repository, branching strategy, and daily stand-up routine.

• Bootstrap React 19 + TypeScript project.

• Configure Tailwind CSS and integrate Shadcn/ui components.

• Build Member Form for adding and editing records.

• Build Members Table with search and status filter.

• Implement statistics dashboard cards.

• Document feature lifecycle from idea to production.

Week 2 — Backend API and Database Integration

• Set up MySQL database and create member table schema.

• Bootstrap Quarkus project with REST, Hibernate ORM, and MySQL JDBC extensions.

• Create Member entity and database access layer.

• Implement all CRUD API endpoints.

• Connect React frontend to Quarkus API.

• Test complete end-to-end data flow.

Week 3 — Testing, CI/CD, Deployment and Demo

• Write Quarkus unit and integration tests.

• Write React component tests.

• Create Docker configuration files for frontend and backend.

• Write docker-compose file for local development stack.

• Build CI/CD pipeline using GitHub Actions.

• Configure Nginx reverse proxy and Let's Encrypt HTTPS.

• Final documentation, README, and demo preparation.

• Live deployment and final demonstration.

10. Internship Learning Outcomes

| Outcome Number | Required Outcome | How Demonstrated |
| --- | --- | --- |
| 1 | Build working user interfaces in React 19 and TypeScript using Tailwind CSS and Shadcn/ui | Complete responsive interface built with the specified technology stack. |
| 2 | Understand how a feature travels from initial idea to running in production, including web servers, reverse proxies, domains and HTTPS or TLS | Architecture documented and implemented — browser through Nginx reverse proxy to application, secured with HTTPS. |
| 3 | Stand up a small API in Java or Quarkus and connect it to a MySQL database | Full CRUD REST API built in Quarkus, connected to MySQL with proper data modeling. |
| 4 | Write tests and follow a CI or CD pipeline that builds, containerises, and deploys code on a live server behind HTTPS | Automated tests execute on each change; code is containerized; deployed automatically to a live server secured with HTTPS. |
| 5 | Use Git branches, merge requests, code review, and daily stand-ups confidently | Feature branches are created for all work; merge requests are opened and reviewed; daily progress is tracked and documented. |
| 6 | Ship and demo a working, deployed, full-stack module that can become part of ArxcessOne | Complete application deployed and accessible over the internet; designed as a reusable module for the ArxcessOne platform. |

11. Deployment and Infrastructure

• Domain: members.arxcessone.com

• Web Server: Nginx configured as reverse proxy

• Security: Let's Encrypt SSL certificate — full HTTPS enforcement

• Containerization: Docker — separate containers for frontend, backend, and database

• Deployment Pipeline: GitHub Actions — automatically runs tests, builds images, and deploys to production when code is merged

• Server Environment: Linux server with persistent database storage

12. Business Value to Arxcess

1. Standardized Foundation: One consistent member schema and API used across all future projects.

2. Reusable Component: Can be integrated into any SACCO or microfinance deployment, saving weeks of duplicate development work.

3. Consistency: All related modules such as loans, savings, and reports can reference the same member source, eliminating data duplication and mismatch.

4. Production Quality: Built with proper testing, containerization, security, and documentation — not a demonstration project.

5. Extensible Design: Additional features like authentication, roles, and custom fields can be added without rebuilding the core system.

6. Alignment with Arxcess Values: Simple, dependable, and purposeful — matching the "boring on purpose" design philosophy.

13. Conclusion

The ArxcessOne Member Registry is a practical, production-ready solution to a real recurring problem faced by Arxcess Software Limited. By standardizing member management into a reusable module, it eliminates duplicated effort, improves consistency, and establishes a solid foundation upon which the entire ArxcessOne platform can grow.

Built entirely with the technologies and practices used by Arxcess, this project fulfills every internship learning outcome while delivering tangible value that can be adopted, extended, and deployed by the Arxcess development team across their client base.